## Slide 1: S-164 Progress meeting
15/10/2025

## Slide 2: Agenda
Progress, S-164
Repository layout
Forward plan
  Datasets
  Manual
Issues
Q&A / AoB

## Slide 3: Summary of progress - Phase 1
The current S-164 is being edited, processing submitted corrections. 2,723 corrections made so far(!) to manual
Dataset edits in progress now, initial focus will be the ENCs referred to in the review comments
If you have issues with the ENC datasets, please raise them in GitHub and we will address them.
Issue cleanup in progress (finish this week)
Some datasets can’t be created until other ones finished (updates, reissues) so focusing on problems with base ENCs first.

## Slide 4: Summary of progress - Phase 1 and 2
Other test datasets
  S-124 – there are some samples in staging area of github
  S-102/S-104/S-111 – received test datasets from NOAA and BSH, will be uploaded to GitHub once we have the complete data stacks in place
  S-128 – one dataset in S-124, more to be created as we implement the Update Status Report tests. These will be based on the S-101PT test datasets
  S-129 – being compiled by S-129PT
Phase 2 product specifications
  Finalisation of product specifications are in progress, to be finished by end December 2025.
  Most have usable FC/PC, even if not finished. We are compiling sample datasets in the S-164 staging area
  Feature and Portrayal Catalogues are in GitHub repository with front page edited to refer to them.

## Slide 5: Repository Layout and Purpose
Manual
  Documents being updated in line with received comments
  New tests being drafted
Data: Staging
  Datasets used in development of tests, and screenshots
  Use at own risk. These should be considered “development” versions
  I will remove pre-2.0.0 versions of ENC datasets for clarity
Data: Exchange Sets
  Official, finished exchange sets referred to by the manual
  Will be produced by automated means
Data: Catalogues
  Holds feature and portrayal catalogues for Phase 1 and Phase 2 datasets. Will be kept up to date as editions are released. These will be used as the source for the datasets used in S-164. Note IHO publishes all official catalogues.
  There are no interoperability catalogues

## Slide 6: Major Sections of S-164 - Gaps
Catalogue and dataset installation
Updates and SECOM
Authentication and Encryption
Dataset Management
Non-ENC datasets
Chart Display
Navigational Hazards

## Slide 7: Forward plan
Now that S-98 is more stable we know what needs to be tested, and can focus on getting the manual and datasets finalised
Phase 2 product specifications require very simple tests only
Manual updates to reflect live versions of product specifications and comments received so far will comprise most of the candidate 2.0.0
New tests to be drafted (in orange in manual) to be drafted in more detail
  End December 2025 – manual redraft complete
  End January 2026 – finalise remaining datasets (including Phase 2)
  Post January 2026 – map S-98 requirements to S-164 tests.
Another meeting – mid November and early December?

## Slide 8: Issues / AoB
Are there any key issues which need resolution if stakeholders are trying to test and are blocked from doing so?
What other resources would be useful between now and end 2025? Test datasets? Clarifications on requirements?
What other new tests are required?